# Credit Card Approval Prediction – Sprint Planning

## Sprint

A Sprint is a fixed period during which the development team completes a set of planned tasks. For the Credit Card Approval Prediction project, the work is divided into five sprints covering data collection, analysis, preprocessing, model development, and web application deployment.

## Epic

An Epic is a major feature or functionality that is too large to complete in a single sprint. Each epic is divided into smaller user stories that can be completed within a sprint.

## Story

A User Story is a small unit of work representing a specific functionality of the system.

## Story Points

Story points estimate the effort required to complete each user story.

| Story Point | Difficulty |
| --- | --- |
| 1 | Very Easy |
| 2 | Easy |
| 3 | Moderate |
| 5 | Difficult |

Sprint 1 – Project Planning & Data Collection

Epic 1: Project Setup

| User Story | Story Points |
| --- | --- |
| USN-1 Create GitHub Repository | 2 |
| USN-2 Prepare Project Workflow | 2 |
| USN-3 Create ER Diagram | 3 |

Epic 2: Data Collection

| User Story | Story Points |
| --- | --- |
| USN-4 Download Dataset | 2 |
| USN-5 Import Required Libraries | 1 |
| USN-6 Read Dataset | 2 |

Total Story Points = 12

Sprint 2 – Data Analysis

Epic 3: Exploratory Data Analysis

| User Story | Story Points |
| --- | --- |
| USN-7 Univariate Analysis | 2 |
| USN-8 Multivariate Analysis | 3 |
| USN-9 Descriptive Statistics | 2 |
| USN-10 Data Visualization | 3 |
| USN-11 Correlation Analysis | 2 |

Total Story Points = 12

Sprint 3 – Data Preprocessing

Epic 4: Data Preparation

| User Story | Story Points |
| --- | --- |
| USN-12 Remove Duplicate Records | 2 |
| USN-13 Handle Missing Values | 3 |
| USN-14 Data Cleaning | 2 |
| USN-15 Feature Engineering | 3 |
| USN-16 Encode Categorical Data | 2 |

Total Story Points = 12

Sprint 4 – Machine Learning Model

Epic 5: Model Development

| User Story | Story Points |
| --- | --- |
| USN-17 Logistic Regression | 3 |
| USN-18 Random Forest | 3 |
| USN-19 Decision Tree | 3 |
| USN-20 Compare Model Accuracy | 3 |

Total Story Points = 12

Sprint 5 – Web Application & Deployment

Epic 6: Application Development

| User Story | Story Points |
| --- | --- |
| USN-21 Design HTML Pages | 2 |
| USN-22 Develop Flask Application | 3 |
| USN-23 Test the Application | 2 |
| USN-24 Deploy Application | 3 |
| USN-25 Final Documentation & Conclusion | 2 |

Total Story Points = 12

Total Story Points

| Sprint | Story Points |
| --- | --- |
| Sprint 1 | 12 |
| Sprint 2 | 12 |
| Sprint 3 | 12 |
| Sprint 4 | 12 |
| Sprint 5 | 12 |

Total Story Points = 60

Velocity Calculation

Formula

Velocity=Total Story Points CompletedNumber of Sprints
=605=12

Team Velocity

12 Story Points per Sprint