Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Storypoints)

| Date | 1 June 2026 |
| --- | --- |
| Team ID | SWTID-2026-8236 |
| Project Name | Credit Card Approval Prediction System |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Planning | USN-1 | Create ER Diagram and Project Workflow | 2 | High | Srikanth |
| Sprint-1 | Project Planning | USN-2 | Collect GitHub Repository and Demo Links | 1 | High | Srikanth |
| Sprint-1 | Data Collection | USN-3 | Download Credit Card Approval Dataset | 2 | High | Srikanth |
| Sprint-1 | Data Analysis | USN-4 | Import Libraries and Read Dataset | 2 | High | Lakshmi |
| Sprint-2 | Data Analysis | USN-5 | Perform Univariate Analysis | 2 | Medium | Lakshmi |
| Sprint-2 | Data Analysis | USN-6 | Perform Multivariate Analysis | 2 | Medium | Lakshmi |
| Sprint-2 | Data Analysis | USN-7 | Generate Descriptive Statistics | 1 | Medium | Lakshmi |
| Sprint-2 | Data Preprocessing | USN-8 | Remove Duplicate Records | 2 | High | Naga Jyothi |
| Sprint-3 | Data Preprocessing | USN-9 | Handle Missing Values | 2 | High | Naga Jyothi |
| Sprint-3 | Data Preprocessing | USN-10 | Data Cleaning and Feature Engineering | 3 | High | Naga Jyothi |
| Sprint-3 | Data Preprocessing | USN-11 | Encode Categorical Variables | 2 | High | Mandakini |
| Sprint-3 | Model Building | USN-12 | Train Logistic Regression Model | 2 | High | Mandakini |
| Sprint-4 | Model Building | USN-13 | Train Decision Tree Model | 2 | Medium | Mandakini |
| Sprint-4 | Model Building | USN-14 | Train Random Forest Model | 3 | High | Mandakini |
| Sprint-4 | Model Building | USN-15 | Compare Models and Save Best Model | 2 | High | Mandakini |
| Sprint-5 | Application Development | USN-16 | Develop HTML User Interface | 2 | High | Srikanth |
| Sprint-5 | Application Development | USN-17 | Develop Flask Backend | 3 | High | Naga Jyothi |
| Sprint-5 | Application Development | USN-18 | Integrate Trained Model with Flask | 2 | High | Mandakini |
| Sprint-5 | Testing & Deployment | USN-19 | Test Application and Fix Bugs | 2 | High | Entire Team |
| Sprint-5 | Documentation | USN-20 | Prepare README, Report, Presentation and Conclusion | 2 | High | Entire Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 18 | 6 Days | 07 Jul 2026 | 12 Jul 2026 | 18 | 12 Jul 2026 |
| Sprint-2 | 20 | 6 Days | 13 Jul 2026 | 18 Jul 2026 | 20 | 18 Jul 2026 |
| Sprint-3 | 22 | 6 Days | 20 Jul 2026 | 25 Jul 2026 | 22 | 25 Jul 2026 |
| Sprint-4 | 20 | 6 Days | 27 Jul 2026 | 01 Aug 2026 | 20 | 01 Aug 2026 |
| Sprint-5 | 20 | 6 Days | 03 Aug 2026 | 08 Aug 2026 | 20 | 08 Aug 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

AV=20/6​=3.33 Story Points/Day

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

Burndown Chart Data

| Sprint | Planned Story Points Remaining | Actual Story Points Remaining |
| --- | --- | --- |
| Start | 100 | 100 |
| Sprint 1 | 80 | 82 |
| Sprint 2 | 60 | 62 |
| Sprint 3 | 40 | 38 |
| Sprint 4 | 20 | 18 |
| Sprint 5 | 0 | 0 |